# **Allow users to browse Commons from app**

## **Personal Details**

**Name** : Ujjwal Agrawal

**University**: [IIT (ISM), Dhanbad](https://www.iitism.ac.in/)

**Email** : ujjwal.iitism@gmail.com

**Github** : [ujjwalagrawal17](https://github.com/ujjwalagrawal17)

**IRC nick** : ujjwalagrawal17

**Other Contact Methods** : Google Hangouts, Gitter Chat

**Blog** : <https://ujjwalagrawal.wordpress.com/>

**Twitter** : [@ujjwal171097](https://twitter.com/ujjwal171097?s=09)

**Location** : India (UTC +5:30)

**Typical working hours** : Between 1pm and 9pm UTC +5:30

## **Synopsis**

After the project, an feedback/suggestion feature is successfully included in the Wikimedia commons app that is shown in the My contributions section that shows the all the revisions of images uploaded by a particular user.(Including image,description,date,source,author,permission,location)

There is a feature for users to add their own suggestions on the edits . Also there is a feature for users to see list of links where the image uploaded by them are being used(wikis and pages).

## **Timeline**

|  |  |
| --- | --- |
| **Period** | **Task** |
| April 23 to May 14 | Community bonding period. - getting familiar with the app architecture and Wikimedia APIs |
| May 15 to June 20 | Add a view revisions button in MediaDetailsFragment ,and show list of Revisions of images uploaded by the user (only images) using [Revision API](https://www.mediawiki.org/wiki/API:Revisions) in Recyclerview. Testing and fixing bugs in the activity. |
| May 21 to June 27 | Designing details page and Show revision details including date,time,revised image,user who revised(including page links) , comment by user.Testing and fixing bugs in the activity. |
| May 28 to June 3 | . |
| June 4 to June 10 | . |
| June 11 to June 15 | Phase I evaluation |
| June 16 to June 24 | . |
| June 25 to July 1 | . |
| July 2 to July 8 | . |
| July 9 to July 13 | Phase II evaluation |
| July 14 to July 22 | . |
| July 23 to July 29 | . |
| July 30 to August 5 | . |
| August 6 to August 13 | Testing, Bug fixes, Writing documentation and Updating appropriate guides. Code cleanup for submission. |
| August 14 to August 21 | Mentors submit final student evaluations. |
| August 22 | Final results of Google Summer of Code 2018 announced |

## **Deliverables**

* Week 1 (15 - 21 May)
* Week 2 ( 22 - 28 May)
* Week 3 (29 May - 4 June)
* Week 4 (5-10 June)

**Phase I evaluation**

* Week 5 (11-17 June)
* Week 6 ( 18 - 24 June)
* Week 7 (25 June - 1 July)
* Week 18 (2 - 8 July)

**Phase II evaluation**

* Week 9 (9 - 15 July)
* Week 10 (16 - 22 July)
* Week 11 (23 - 29 July)
* Week 12 (30 - 5 August)
* Week 13 (6 - 13 August)

**Final evaluation**

## **Participation**

**Progress Report**

* I will remain online on IRC, Hangouts in my working hours ( 1 pm to 9 pm UTC +5:30)
* I will write Weekly Blog Posts at (<https://ujjwalagrawal.wordpress.com/>) .
* I will share my blogs on Twitter.
* Write Weekly Scrum Reports and update it in my phabricator profile.
  + What did I do last week?
  + What will I do this week?
  + What is currently preventing me from reaching goals?
* I will submit a Project Presentation

**Where you plan to publish your source code**

I will be working on a separate branch on git and uploading code to the forked repo almost on a daily basis, will be Creating pull requests when a complete feature is done.

**Communication on task**

I will use Phabricator to manage bugs and task.

Communication on tasks will be through commenting on Issues/PRs in the project Repository on Github.

## **Personal background**

I am a third year B.Tech. undergraduate at [Indian Institute of Technology (ISM), Dhanbad](https://www.iitism.ac.in/) . I am pursuing Electronics and Communication Engineering as my Major. I have a keen interest in Android App development. I use git and Github everyday and I am well acquainted with how to use them for version control.

**How did you hear about this program?**

I heard about GSoC 1 year back in a college meetup. I am an open source enthusiast from past 1 year, I've always wanted to take part in Google Summer of Code.

**Time during Summers**

I have no other commitments this summer. So I'll be able to give a 40 hours or more per week. My summer break starts from 29th April so I can start working full time from that day on. I'll not be taking any vacations. My classes start around 20th July but I will be able to commit enough time for the project as there are no exams during the period

**Eligible for Google Summer of Code and Outreachy ?**

I am applying only for GSoC as I am not eligible for Outreachy program. I am applying under Wikimedia Commons Android only.

**What excites me about this project**

## **Contributions to Wikimedia Commons App**

It has been an enriching experience contributing to the app and I look forward to continue contributing to it. A list of my contributions is as follows :

**Pull Requests :**

* [Faqs added in About Activity](https://github.com/commons-app/apps-android-commons/pull/1256) (Merged)
* [Rate Us feature](https://github.com/commons-app/apps-android-commons/pull/1188) (Merged)
* [Changed WebView to CustomTabs in App](https://github.com/commons-app/apps-android-commons/pull/1185) (Merged)
* [Created Template for Pull Request](https://github.com/commons-app/apps-android-commons/pull/1152) (Merged)
* [Created Template for Issue](https://github.com/commons-app/apps-android-commons/pull/1145) (Merged)
* [Change Toolbar color](https://github.com/commons-app/apps-android-commons/pull/1190) (Closed)
* [Add Option to delete the contributed image](https://github.com/commons-app/apps-android-commons/pull/1142) (Closed)

**Issues :**

* [Add FAQs page in Commons App](https://github.com/commons-app/apps-android-commons/issues/1246) (Closed)
* [Add Option to donate to Wikimedia Foundation](https://github.com/commons-app/apps-android-commons/issues/1231) (Closed)
* [Change toolbar color to primary color](https://github.com/commons-app/apps-android-commons/issues/1189) (Closed)
* [Rate Us feature in nav drawer](https://github.com/commons-app/apps-android-commons/issues/1187) (Closed)
* [Adding PULL\_REQUEST\_TEMPLATE.md file](https://github.com/commons-app/apps-android-commons/issues/1146) (Closed)
* [Adding ISSUE\_TEMPLATE.md file](https://github.com/commons-app/apps-android-commons/issues/1144) (Closed)
* [Change Webviews to Chrome Custom Tabs in App](https://github.com/commons-app/apps-android-commons/issues/1143) (Closed)
* [Option to Change Recent Uploads Design](https://github.com/commons-app/apps-android-commons/issues/1140) (Closed)
* [Change LoginActivity Textview to Snackbar](https://github.com/commons-app/apps-android-commons/issues/1138) (Closed)
* [Add Share app option inside app](https://github.com/commons-app/apps-android-commons/issues/1138) (Open)
* [Option to edit Images in App before Uploading](https://github.com/commons-app/apps-android-commons/issues/1138) (Open)
* [Change Media Detail Fragment Design](https://github.com/commons-app/apps-android-commons/issues/1138) (Open)
* [Add Option to delete the uploaded image.](https://github.com/commons-app/apps-android-commons/issues/1138) (Open)

# **Questions**

**Is the timeline to be modified in any other way?**

For e.g.

Decreasing time for some feature and giving it to other Changing order of doing things.

**Is the proposal to be modified in any other way?**

Adding more detail for something Removing some detail Changing the order of writing things Anything wrongly written Any comments on the readability of the proposal